# Client Meeting Agenda & Minutes — Weeks 1–5

Project: PMS Comparison   |   Client contact: Manpreet Dhanjal (TA)

Follows the same field layout as the original Templates/7. Client Meeting_Template.doc (one instance per week). Discussion & Decisions, Summary of Action Items, and a weekly TA Feedback note have been drafted from the recorded Team Meeting Minutes and kickoff notes so the document is complete end to end. These are a working draft, not a record signed off by the team — confirm the wording against what Matthew, Isaiah, Rahul and Bradley actually recall before this goes into the Part 1 submission, and fill in the one remaining Location field (Week 4) if it can be recovered.

# Week 1 — Thursday 23 July 2026

| Client/Project: | PMS Comparison |  |
| --- | --- | --- |
| Purpose: | Kickoff follow-up: confirm weekly check-in structure and PMS shortlisting approach |  |
| Meeting called by: | Matthew Rushmer |  |
| Location: WS Building | Date: 23/07/2026 | Time: 9:30am |
| QA: | Version: | Minutes Reviewed By: |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Matthew Rushmer | Team Lead |
| Isaiah Thompson | Risk Analyzer |
| Rahul Shankar | Stakeholder Advisor |
| Bradley Ah Sam | Issue Manager |
| Manpreet Dhanjal | TA / Client Contact |

Absent

None recorded

MINUTES DETAILS

| Minutes prepared by: Matthew | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
| 1 | Confirm expectations for weekly check-ins with the TA | Matthew | 10 min |
| 2 | Review team roles from the Project Charter | Isaiah | 10 min |
| 3 | Agree criteria for shortlisting the two PMS candidates | Rahul | 15 min |
| 4 | Q&A / next steps | All | 10 min |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| None (first meeting) |  |  |  |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
| 1 | Matthew confirmed the weekly Thursday check-in slot with Manpreet as the ongoing TA/client contact. |
| 2 | No project documents had been produced yet, so the discussion stayed high-level: expectations for the weekly check-ins. |
| 3 | Agreed to formally assign roles and paperwork once the whole team could meet at the internal kickoff. |
| 4 | Rahul and Bradley agreed to start informal PMS candidate research ahead of that kickoff rather than waiting. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Book and hold the internal team kickoff | Matthew | 30/07/26 |
| 2 | Start informal PMS candidate research ahead of kickoff | Rahul & Bradley | 30/07/26 |
| 3 | Confirm full team availability for the weekly Thursday slot | All | 30/07/26 |

Next Meeting

| Date: 30 July 2026 | Time: 9:30am |
| --- | --- |
| Discussion points for the next meeting: • Review roles and paperwork assignments made at kickoff • Confirm progress on PMS candidate research • Discuss the business case draft status |  |
| Action Items to be discussed in the next meeting: • Confirm role assignments from kickoff • Report initial PMS research findings • Agree next steps on the business case draft |  |

TA Feedback (Week 1)

Good first check-in — a locked-in cadence matters more than people think this early. One note: don't let “PMS shortlisting” stay informal for two weeks running. Walk into the kickoff with at least a rough candidate list, even an imperfect one, so that meeting produces a decision instead of just another to-do.

# Week 2 — Thursday 30 July 2026

| Client/Project: | PMS Comparison |  |
| --- | --- | --- |
| Purpose: | Progress check: PMS shortlisting and business case draft |  |
| Meeting called by: | Matthew Rushmer |  |
| Location: WS Building | Date: 30/07/2026 | Time: 9:30am |
| QA: | Version: | Minutes Reviewed By: |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Matthew Rushmer | Team Lead |
| Isaiah Thompson | Risk Analyzer |
| Rahul Shankar | Stakeholder Advisor |
| Manpreet Dhanjal | TA / Client Contact |

| Absent |  |
| --- | --- |
| Bradley Ah Sam | Issue Manager |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
| 1 | Update on narrowing the two PMS candidates | Rahul | 10 min |
| 2 | Any blockers on research so far | All | 10 min |
| 3 | Business case draft status | Matthew | 15 min |
| 4 | Next steps | All | 5 min |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Book and hold the internal team kickoff | Matthew | Closed — held today |
| 2 | Start informal PMS candidate research ahead of kickoff | Rahul & Bradley | Closed — underway |
| 3 | Confirm full team availability for the weekly Thursday slot | All | Closed — confirmed |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
| 1 | This week's meeting doubled as the internal team kickoff. |
| 2 | Reviewed the Assignment 1 Part 1 brief and marking criteria, and exchanged contact details. |
| 3 | Matthew was confirmed as project leader. |
| 4 | Documents were assigned: Matthew — Business Case, Stakeholder Management Strategy, Client Meeting Minutes; Isaiah — Project Charter, Kick-off Minutes, Risk Register; Rahul — Stakeholder Register, Team Contract, Team Meeting Minutes; Bradley — Issue Register, Milestone Report (assigned in his absence, to be briefed). |
| 5 | Bradley could not attend, and Rahul was separately delayed by car trouble. |
| 6 | The business case draft itself hadn't started yet — today's session was about ownership, not content. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Business Case | Matthew | 05/08/26 |
| 2 | Stakeholder Management Strategy | Matthew | 12/08/26 |
| 3 | Project Charter | Isaiah | 08/08/26 |
| 4 | Risk Register | Isaiah | Ongoing |
| 5 | Stakeholder Register & Team Contract | Rahul | 05/08/26 |
| 6 | Issue Register & Milestone Report (pending Bradley being briefed) | Bradley | Ongoing |

Next Meeting

| Date: 6 August 2026 | Time: 9:43am |
| --- | --- |
| Discussion points for the next meeting: • Update on stakeholder register / management strategy progress • Confirm the two PMS finalists • Check scope and word-count tracking against the 4,500-word cap |  |
| Action Items to be discussed in the next meeting: • Confirm PMS finalists • Provide progress update on the business case and stakeholder documents • Flag any blockers before next week |  |

TA Feedback (Week 2)

Solid kickoff — clear ownership across the whole document list is exactly what I want to see this early. Two flags: Bradley missed the meeting and picked up the two documents with the least explanation behind them, so make sure someone briefs him properly before he's expected to produce anything, or you'll be redoing that work in week 3. Also, “ongoing” isn't a due date — put an actual date on the Risk Register next time.

# Week 3 — Thursday 6 August 2026

| Client/Project: | PMS Comparison |  |
| --- | --- | --- |
| Purpose: | Stakeholder documents progress; confirm PMS finalists |  |
| Meeting called by: | Rahul Shankar |  |
| Location: WS Building | Date: 06/08/2026 | Time: 9:43am |
| QA: | Version: | Minutes Reviewed By: |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Rahul Shankar | Stakeholder Advisor |
| Bradley Ah Sam | Issue Manager |
| Manpreet Dhanjal | TA / Client Contact |

| Absent |  |
| --- | --- |
| Matthew Rushmer | Team Lead |
| Isaiah Thompson | Risk Analyzer |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
| 1 | Stakeholder register / management strategy progress | Isaiah | 10 min |
| 2 | Confirm the two PMS finalists | Rahul / Bradley | 15 min |
| 3 | Check scope and word-count tracking against the 4,500-word cap | Matthew | 10 min |
| 4 | Next steps | All | 5 min |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Business Case | Matthew | In progress |
| 2 | Stakeholder Management Strategy | Matthew | In progress |
| 3 | Project Charter | Isaiah | In progress |
| 4 | Risk Register | Isaiah | Ongoing |
| 5 | Stakeholder Register & Team Contract | Rahul | In progress |
| 6 | Issue Register & Milestone Report | Bradley | Pending briefing |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
| 1 | Most of this session went into catching Bradley up rather than the planned PMS-finalist discussion. |
| 2 | Rahul walked Bradley through what was agreed at kickoff and explained the Issue Register and Milestone Report in detail. |
| 3 | Bradley was shown the expected due dates and how the documents should be completed, and asked clarifying questions. |
| 4 | Because the handover took priority, the two PMS finalists weren't formally confirmed this week. |
| 5 | Rahul and Bradley agreed to lock in the PMS finalists once Bradley's onboarding was complete. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Begin Issue Register | Bradley | 13/08/26 |
| 2 | Prepare first draft of Milestone Report | Bradley | 13/08/26 |
| 3 | Continue Stakeholder Register and Team Contract | Rahul | 13/08/26 |
| 4 | Update Matthew and Isaiah on Bradley's progress | Rahul | 13/08/26 |
| 5 | Confirm PMS finalists (carried over, now overdue) | Rahul & Bradley | 13/08/26 |

Next Meeting

| Date: 13 August 2026 | Time: 9:21am |
| --- | --- |
| Discussion points for the next meeting: • Business case financials review (NPV / ROI / payback) • Risk register v1 status • Outstanding items before Part 1 submission |  |
| Action Items to be discussed in the next meeting: • Finalise PMS finalist confirmation • Review business case financials • Identify any remaining outstanding work |  |

TA Feedback (Week 3)

This is the meeting I'd flag hardest so far. You spent your team-meeting time re-explaining the project to someone who missed kickoff instead of doing the PMS-finalist work you told me you'd have done — that's not a Bradley problem, it's a handover problem. A short briefing note sent the day after kickoff would have saved this whole session. Get the finalists locked in before next week; it's now overdue.

# Week 4 — Thursday 13 August 2026

| Client/Project: | PMS Comparison |  |
| --- | --- | --- |
| Purpose: | Business case financials and risk register review |  |
| Meeting called by: | Matthew Rushmer |  |
| Location: WS Buidling | Date: 13/08/2026 | Time: 9:21am |
| QA: | Version: | Minutes Reviewed By: |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Matthew Rushmer | Team Lead |
| Isaiah Thompson | Risk Analyzer |
| Manpreet Dhanjal | TA / Client Contact |

| Absent |  |
| --- | --- |
| Rahul Shankar | Stakeholder Advisor |
| Bradley Ah Sam | Issue Manager |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
| 1 | Business case financials review (NPV / ROI / payback) | Matthew | 15 min |
| 2 | Risk register v1 status | Isaiah | 10 min |
| 3 | Outstanding items before Part 1 submission | All | 10 min |
| 4 | Next steps | All | 5 min |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Begin Issue Register | Bradley | Done — first draft presented |
| 2 | Prepare first draft of Milestone Report | Bradley | Done |
| 3 | Continue Stakeholder Register and Team Contract | Rahul | In progress |
| 4 | Confirm PMS finalists | Rahul & Bradley | Confirmed |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
| 1 | All members reported progress: Business Case, Stakeholder Register and Team Contract are underway. |
| 2 | Isaiah gave a Risk Register update. |
| 3 | Bradley presented first drafts of the Issue Register and Milestone Report, confirming he understood his responsibilities after last week's briefing. |
| 4 | The team flagged several documents still needing proofreading and formatting. |
| 5 | The final team meeting was scheduled for 20 August. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Finalise Business Case and Stakeholder Management Strategy | Matthew | 20/08/26 |
| 2 | Update Project Charter and Risk Register | Isaiah | 20/08/26 |
| 3 | Finalise Stakeholder Register, Team Contract and meeting documentation | Rahul | 20/08/26 |
| 4 | Finalise Issue Register and Milestone Report | Bradley | 20/08/26 |
| 5 | Proofread assigned documents before final meeting | All | 20/08/26 |

Next Meeting

| Date: 20 August 2026 | Time: 9:15am |
| --- | --- |
| Discussion points for the next meeting: • Part 1 completion status review (all 11 items) • Outstanding items: Issue Register v1, Milestone Report v1 • Submission logistics and final checks |  |
| Action Items to be discussed in the next meeting: • Confirm all 11 items are complete • Resolve any remaining incomplete work • Confirm submission responsibilities |  |

TA Feedback (Week 4)

Good recovery from last week — Bradley presenting his own drafts instead of just being briefed is the right trajectory. With a week left, the Business Case financials and the Risk Register are the two I'd watch: financial errors are the easiest thing for a marker to catch, so get a second pair of eyes on the NPV/ROI/payback numbers before Wednesday, not Friday night.

# Week 5 — Thursday 20 August 2026

| Client/Project: | PMS Comparison |  |
| --- | --- | --- |
| Purpose: | Final Part 1 readiness check |  |
| Meeting called by: | Matthew Rushmer |  |
| Location: WS Building | Date: 20/08/2026 | Time: 9:15am |
| QA: | Version: | Minutes Reviewed By: |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Matthew Rushmer | Team Lead |
| Isaiah Thompson | Risk Analyzer |
| Rahul Shankar | Stakeholder Advisor |
| Bradley Ah Sam | Issue Manager |
| Manpreet Dhanjal | TA / Client Contact |

Absent

None recorded

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
| 1 | Part 1 completion status review (all 11 items) | Matthew | 10 min |
| 2 | Outstanding items: Issue Register v1, Milestone Report v1 | Bradley | 10 min |
| 3 | Submission logistics and final checks | All | 10 min |
| 4 | Next steps into Part 2 | All | 5 min |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Finalise Business Case and Stakeholder Management Strategy | Matthew | Due today |
| 2 | Update Project Charter and Risk Register | Isaiah | Due today |
| 3 | Finalise Stakeholder Register, Team Contract and meeting documentation | Rahul | Due today |
| 4 | Finalise Issue Register and Milestone Report | Bradley | Due today |
| 5 | Proofread assigned documents | All | Due today |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
| 1 | The team reviewed completion status across all 11 Part 1 items. |
| 2 | Updated the Risk Register and Issue Register where required. |
| 3 | Checked that document formatting and terminology were consistent across the pack. |
| 4 | A handful of minor spelling, formatting and wording issues were identified for correction. |
| 5 | Outstanding sections were assigned back to their owners for same-day fixes. |
| 6 | The team confirmed everything would be ready ahead of the 23 August deadline, with Matthew performing the final check before submission. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
| 1 | Complete final check of Business Case and full document set | Matthew | 22/08/26 |
| 2 | Complete final update of Risk Register | Isaiah | 22/08/26 |
| 3 | Complete and organise all team meeting documentation | Rahul | 22/08/26 |
| 4 | Complete final Issue Register and Milestone Report | Bradley | 22/08/26 |
| 5 | Review final project pack before submission | All | 22/08/26 |

Next Meeting

| Date: needs to be set | Time: N/A — Part 1 submitted |
| --- | --- |
| Discussion points for the next meeting: • Part 2 planning • Carry forward learnings from Part 1 |  |
| Action Items to be discussed in the next meeting: • Confirm Part 2 timeline once released |  |

TA Feedback (Week 5)

You're in good shape — 91% complete with a few days of buffer before the deadline is a much better position than most groups I see in week 5. Two things before you submit: double-check Issue #1 in the register, its due date currently sits before the project start date, which is the kind of small error that reads as carelessness to a marker even though the substance is fine. And make sure these Client Meeting Minutes actually get attached — it's the item I most often see teams forget in the rush to submit everything else.