# Project Charter

## Author: Isaiah, Matthew, Bradley, Rahul

## Date: 07/30/26

| ### Project Title: PMS Comparison |  |  |  |
| --- | --- | --- | --- |
| ### Project Start Date: 07/30/26 Projected Finish Date: 08/23/26 |  |  |  |
| ### Budget Information: $200,000 NZD preliminary |  |  |  |
| ### Project Manager: Matthew Rushmer, 022 087 9529, ftc7312@autuni.ac.nz |  |  |  |
| ### Project Objectives: ### Develop a wiki project that will compare two different wikis fit for the R&D students. |  |  |  |
| ### Success Criteria: ### • The wiki word count must be below 4500. ### • The project must not exceed the preliminary budget. ### • The wiki must be completely finished before the project finish date. ### • The wiki must be easy to read and informative to the R&D students. |  |  |  |
| ### Approach: ### • Planning- The team will fill out 11 different documents including but not limited to a project charter, a business case, a stockholder strategy paper, and a financial analysis to make a proper plan. ### • Designing- The team will make the wiki project in accordance with the planning done. ### • Review – Throughout the entire project, we will periodically hold review sessions to make sure we remain in the budget, scope, and objective of the project. ### • Feedback collection- The team will collect a sample group of current and former R&D students to give their thoughts on the wiki. We will then use that feedback to go back into the planning stage. Repeat until satisfactory. ### • Delivery- The wiki site will be installed into the schools servers becoming public. The teachers of R&D will spread the link to the website to the R&D students. |  |  |  |
| ### Procedure for change request: • Email the project manager with change request. ### • If the change is approved by the project manager, the above stakeholders will be immediately notified. ### • The team will change the relevant planning documents immediately. ### • If relevant, the design of the wiki project will be altered to reflect the changes in the relevant changes in the planning documents. |  |  |  |
| ### Issue management process: ### • If there is an issue is not immediately fixable, email the issue manager(currently Bradley). ### • The issue will be logged by the issue manager in the issue manager excel sheet with all relevant info. ### • The issue manager will also email the relevant worker to notify them of the issue as well as the project manager. ### • When fixed, the issue will be status will be set as resolved and the solution will be put in the comments section. |  |  |  |
| ### Roles and Responsibilities |  |  |  |
| Name and Signature | Role | Position | Contact Information |
| Matthew Rushmer | Ensures team stays on track | Team Lead | ftc7312@autuni.ac.nz |
| Isaiah Thompson | Anylyzes the risks to better inform the team | Risk analyzer | kgb2156@autuni.ac.nz |
| Bradley Ah Sam | Keeps track of all the issues | Issue manager | fss2720@autuni.ac.nz |
| Rahul Shankar | Informs and advocates for the stakeholders | Stakeholder advisor | gpg6703@autuni.ac.nz |
| Comments: (Handwritten or typed comments from above stakeholders, if applicable) |  |  |  |