# Kick-Off Meeting

## Author: Isaiah, Matthew, Bradley, Rahul

## Date: 07/30/2026

### Project Name: PMS Comparison

### Meeting Objective:

Get started with the preparing phase of the project by reviewing the objective and important paperwork. Assign paperwork to the team members.

### Agenda:

- Took attendance. Rahul was late because of car troubles, and Bradley couldn’t come today.

- Exchanged contact information.

- Reviewed the objective including scope, time, and cost goals.

- Matthew assigned project related documents. We will be assigned  more fixed roles next meeting.

- Concluded the meeting.

- used the rest of our time to work and discuss project related documents.

- List of action items from the meeting is below.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| Business case | Matthew Rushmer | 05/08/26 |
| Stakeholder management strategy | Matthew Rushmer | 12/08/26 |
| Client meeting agenda/minutes | Matthew Rushmer | Ongoing |
| Project charter | Isaiah Thompson | 08/08/26 |
| Kick off meeting agenda/minutes | Isaiah Thompson | 07/30/26 |
| Risk register | Isaiah Thompson | Ongoing |
| Stakeholder Register | Rahul Shankar | 08/05/26 |
| Team contract | Rahul Shankar | 08/05/26 |
| Next team meeting agenda/minutes | Rahul Shankar | 08/05/26 |
| Issue register | Bradley | Ongoing |
| Milestone Report | Bradley | Ongoing |

Date and time of next meeting: 08/06/26