<Meeting Title Details>

| Client/Project: | PMS Comparison Project |  |
| --- | --- | --- |
| Purpose: | Kick-off meeting to discuss the project, assign tasks, and organize the team's work. |  |
| Meeting called by: | Mathew (Project Leader) |  |
| Location: AUT – WS220 | Date: 30/07/26 | Time: 8:00 AM – 10:00 AM |
| QA: Mathew | Version: 1.0 | Minutes Reviewed By: Mathew |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Mathew | Project Leader |
| Isaiah | Project Member |
| Rahul | Project Member |
| Absent |  |
| Names | Representing |
| Bradley | Project Member |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Review Assignment 1 Part 1 requirements | All members | 10 minutes |
|  | Review required project documents | All members | 10 minutes |
|  | Allocate project tasks and responsibilities | Mathew | 15 minutes |
|  | Discuss deadlines and expected completion dates | All members | 10 minutes |
|  | Plan the next team meeting | Mathew | 5 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Review assignment brief before kick-off meeting | All members | 30/07/26 |
|  | Confirm team members and project leader | Mathew | 30/07/26 |
|  | Prepare list of required Part 1 project documents | Mathew | 30/07/26 |
|  | Review individual responsibilities for the project | All members | 30/07/26 |
|  | Identify upcoming assignment deadlines | All members | 30/07/26 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Reviewed the requirements and marking criteria for Assignment 1 Part 1. |
|  | Discussed the project documents required for the Part 1 submission. |
|  | Mathew was confirmed as the Project Leader. |
|  | Mathew was assigned the Business Case, Stakeholder Management Strategy and Client Meeting Agenda/Minutes. |
|  | Rahul was assigned the Stakeholder Register, Team Contract and Team Meeting Agenda/Minutes. |
|  | Isaiah was assigned the Project Charter, Kick-off Meeting Agenda/Minutes and Risk Register. |
|  | Bradley was absent and would be updated on the project and assigned the Issue Register and Milestone Report. |
|  | Agreed to review each member's progress at the next team meeting and address any outstanding work. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Complete Business Case, Stakeholder Management Strategy, and Client Meeting Agenda/Minutes | Mathew |  |
|  | Complete Project Charter, Kick-off Meeting Agenda/Minutes, and maintain Risk Register | Isaiah |  |
|  | Complete Stakeholder Register, Team Contract, and Next Team Meeting Agenda/Minutes | Rahul |  |
|  | Maintain Issue Register and complete Milestone Report | Bradley |  |
|  | Review progress of assigned project documents | All members |  |

Next Meeting

| Date: 06/08/26 |  | Time: 8:00 AM – 10:00 AM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Review progress on each member's assigned project documents. |  |
|  | Update Bradley on the project and confirm his responsibilities. |  |
|  | Discuss any issues, risks or difficulties affecting progress. |  |
| Action Items to be discussed in the next meeting: |  |  |
|  | Review completed drafts and identify any required changes. |  |
|  | Confirm completion dates for outstanding documents. |  |
|  | Plan work leading up to the 23 August submission. |  |

<Meeting Title Details>

| Client/Project: | PMS Comparison Project |  |
| --- | --- | --- |
| Purpose: | Continue working on assigned tasks and discuss any issues we may have about our assigned tasks. |  |
| Meeting called by: | Mathew (Project Leader) |  |
| Location: Location: AUT – WS220 | Date: 06/08/26 | Time: 8:00 AM – 10:00 AM |
| QA: Mathew | Version: 1.0 | Minutes Reviewed By: Rahul |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Rahul |  |
| Bradley |  |
| Absent |  |
| Names | Representing |
| Isaiah | Project Member |
| Mathew | Project Leader |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Update Bradley on the project | Rahul | 10 minutes |
|  | Explain Bradley’s assigned tasks | Rahul | 10 minutes |
|  | Discuss due dates and expectations | Rahul | 15 minutes |
|  | Explain how to complete the Issue Register and Milestone Report | Rahul | 10 minutes |
|  | Discuss next steps and questions | Rahul | 15 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Complete Business Case and related documents | Mathew | Ongoing |
|  | Complete Project Charter and Risk Register | Isaiah | Ongoing |
|  | Complete Stakeholder Register and Team Contract | Rahul | Ongoing |
|  | Complete Issue Register | Bradley | Ongoing |
|  | Complete Milestone Report | Bradley | TBA |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Rahul updated Bradley on what had been discussed during the kick-off meeting. |
|  | Bradley was informed of the overall project requirements and submission deadline. |
|  | Rahul explained that Bradley had been assigned the Issue Register and Milestone Report. |
|  | The purpose and structure of the Issue Register were explained. |
|  | The purpose and structure of the Milestone Report were explained. |
|  | Bradley was shown the expected due dates and how the documents should be completed. |
|  | Bradley asked questions about his assigned tasks and clarified what was required. |
|  | Bradley agreed to begin working on his assigned documents before the next meeting. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Begin Issue Register | Bradley | 13/08/26 |
|  | Prepare first draft of Milestone Report | Bradley | 13/08/26 |
|  | Continue Stakeholder Register and Team Contract | Rahul | 13/08/26 |
|  | Update Mathew and Isaiah on Bradley’s progress | Rahul | 13/08/26 |
|  | Review progress at next meeting | Rahul & Bradley | 13/08/26 |

Next Meeting

| Date: 13/08/26 |  | Time: 8:00 AM – 10:00 AM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Review Bradley’s progress on the Issue Register and Milestone Report. |  |
|  | Review progress on other project documents. |  |
|  | Discuss any issues or changes needed before submission. |  |
| Action Items to be discussed in the next meeting: |  |  |
|  | Check whether assigned tasks are on schedule. |  |
|  | Identify outstanding work. |  |
|  | Plan the remaining work before the 23 August deadline. |  |

<Meeting Title Details>

| Client/Project: | PMS Comparison Project |  |
| --- | --- | --- |
| Purpose: | Review progress on assigned documents, discuss outstanding work, and prepare for the final stage of the project. |  |
| Meeting called by: Mathew(Project Leader) |  |  |
| Location: AUT – WS220 | Date: 13/08/26 | Time: 8:00 AM – 10:00 AM |
| QA: Mathew | Version: 1.0 | Minutes Reviewed By: Mathew |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Mathew | Project leader |
| Isaiah | Project member |
| Bradley | Project member |
| Rahul | Project member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Review progress on assigned project documents | All members | 20 minutes |
|  | Review Bradley's Issue Register and Milestone Report progress | Bradley | 15 minutes |
|  | Discuss risks, issues and incomplete work | All members | 10 minutes |
|  | Identify changes required before submission | Mathew | 15 minutes |
|  | Plan final week of project work | All members | 15 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Complete Business Case and related documents | Mathew | 13/08/26 |
|  | Complete Project Charter and update Risk Register | Isaiah | 13/08/26 ongoing |
|  | Complete Stakeholder Register and Team Contract | Rahul | 13/08/26 |
|  | Prepare Issue Register | Bradley | 13/08/26 |
|  | Prepare first draft of Milestone Report | Bradley | 13/08/26 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | All members provided an update on the progress of their assigned documents. |
|  | Bradley confirmed that he understood his responsibilities after being briefed at the previous meeting. |
|  | The team reviewed progress on the Business Case, Project Charter, Stakeholder Register and Team Contract. |
|  | Bradley presented progress on the Issue Register and Milestone Report. |
|  | Isaiah provided an update on risks identified in the Risk Register. |
|  | The team identified several documents that required final proofreading and formatting. |
|  | Members agreed to complete outstanding work before the final team meeting. |
|  | The final team meeting was scheduled for 20 August 2026. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Finalise Business Case and Stakeholder Management Strategy | Mathew | 20/08/26 |
|  | Update Project Charter and Risk Register | Isaiah | 20/08/26 |
|  | Finalise Stakeholder Register, Team Contract and meeting documentation | Rahul | 20/08/26 |
|  | Finalise Issue Register and Milestone Report | Bradley | 20/08/26 |
|  | Proofread assigned documents before final meeting | All members | 20/08/26 |

Next Meeting

| Date: 20/08/26 |  | Time: 8:00 AM – 10:00 AM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Review all completed Part 1 documents. |  |
|  | Check formatting, accuracy and consistency. |  |
|  | Confirm everything is ready for submission. |  |
| Action Items to be discussed in the next meeting: |  |  |
|  | Resolve any remaining incomplete work. |  |
|  | Complete final proofreading. |  |
|  | Confirm submission responsibilities. |  |

<Meeting Title Details>

| Client/Project: | PMS Comparison Project |  |
| --- | --- | --- |
| Purpose: | Conduct a final review of Assignment 1 Part 1 documents and prepare the project for submission. |  |
| Meeting called by: | Mathew (Project Leader) |  |
| Location: AUT – WS220 | Date: 20/08/26 | Time: 8:00 AM – 10:00 AM |
| QA: Mathew | Version: 1.0 | Minutes Reviewed By: Mathew |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Mathew | Project leader |
| Isaiah | Project member |
| Bradley | Project member |
| Rahul | Project member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Rahul | Minutes circulation to: All project members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Review completion status of all Part 1 documents | Mathew | 20 minutes |
|  | Review risk and issue registers | Isaiah & Bradley | 15 minutes |
|  | Proofread and check document consistency | All members | 10 minutes |
|  | Identify and correct final issues | All members | 15 minutes |
|  | Confirm submission plan and responsibilities | Mathew | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Finalise Business Case and Stakeholder Management Strategy |  |  |
|  | Update Project Charter and Risk Register |  |  |
|  | Finalise Stakeholder Register, Team Contract and meeting documentation |  |  |
|  | Finalise Issue Register and Milestone Report |  |  |
|  | Proofread assigned project documents |  |  |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | The team reviewed the status of all documents required for Assignment 1 Part 1. |
|  | Each member confirmed the completion status of their assigned work. |
|  | The Risk Register and Issue Register were reviewed and updated where required. |
|  | The team checked that document formatting and terminology were consistent. |
|  | Minor spelling, formatting and wording issues were identified for correction. |
|  | Outstanding sections were assigned to the responsible team member for final completion. |
|  | The team confirmed that all documents would be completed before the 23 August deadline. |
|  | Mathew would perform the final check before submission. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Complete final check of Business Case and project documents | Mathew | 22/08/26 |
|  | Complete final update of Risk Register | Isaiah | 22/08/26 |
|  | Complete and organise all team meeting documentation | Rahul | 22/08/26 |
|  | Complete final Issue Register and Milestone Report | Bradley | 22/08/26 |
|  | Review final Project Wiki before submission | All members | 22/08/26 |

Next Meeting

| Date: 23/08/26 |  | Time: 11:30 PM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Final submission check. |  |
|  | Confirm all required documents have been included. |  |
|  | Confirm successful submission of Assignment 1 Part 1. |  |
| Action Items to be discussed in the next meeting: |  |  |
|  | Verify no required files are missing. |  |
|  | Confirm final version is ready. |  |
|  | Submit Assignment 1 Part 1. |  |