# Project Milestone Report

## Author: Bradley Ah Sam and Isaiah Thompson

## Date: 17 . 09 . 26

| ### Milestone | ### Date | ### Status | ### Responsible | ### Issues/Comments |
| --- | --- | --- | --- | --- |
| Project team formed | 10/07/26 | Completed | Entire team | N/A |
| Roles and responsibilities assigned | 17/07/26 | Completed | Entire team | Matthew team leader. |
| Kick off meeting | 17/07/26 | Completed | Mathew Rushmer | N/A |
| Business case | 24/07/26 | Completed | Mathew Rushmer | N/A |
| Stakeholder register | 24/07/26 | Completed | Rahul Shankar | Confusion about the stakeholders. Solved. |
| Stakeholder management strategy completed | 24/07/26 | Completed | Mathew Rushmer | N/A |
| Project charter | 01/08/26 | Completed | Entire Team | N/A |
| Team contract signed | 01/08/26 | Completed | Entire Team | All members signed. |
| Risk register (Version 1) | 01/08/26 | Completed | Isaiah Thompson | N/A |
| Issue register (Version 1) | 15/08/26 | Completed | Bradley Ah Sam | N/A |
| Team meetings | 15/08/26 | Ongoing | Entire Team | Scheduling a time for all team members |
| Mileston report Version 1 | 15/08/26 | Completed | Bradley Ah Sam | N/A |
| Part 1 ready for submission | 15/08/26 | Upcoming | Entire Team | N/A |
| Meetings scheduled | 10/09/26 | Completed | Entire Team | Meeting for 10/09 and 17/09. |
| Rahul’s assigned documents completed | 14/09/26 | Completed | Rahul Shankar | Scope statement and lessoned learned documents. |
| Isaiah’s assigned documents completed | 15/09/26 | Completed | Isaiah Thompson | Change management plan, Risk register 2, Issue log 2, and Milestone report 2 documents. |
| Matthew’s assigned documents | 17/09/26 | Completed | Matthew Rushmer | Communication plan, WBS, Project Schedule documents |
| Part 2 ready for submission | 17/09/26 | Completed | Entire Team | N/A |