Tutorial Task Week 3

COMP507 IT Project Management

Version 2.0

Part A – Business Case Analysis

- For the following proposed projects create an Excel spreadsheet to create and calculate:

  - Identify the Discount Factor for each year based on the discount rate

  - Identify the NPV

  - Identify the ROI

  - Identify the Payback Period

| Discount rate | 7.00% |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Assume the project is completed in Year 0 |  |  | Year |  |  |
|  | 0 | 1 | 2 | 3 | Total |
| Costs | 150,000 | 40,000 | 40,000 | 40,000 |  |
| Discount factor |  |  |  |  |  |
| Discounted costs |  |  |  |  |  |
| Benefits | 0 | 200,000 | 200,000 | 200,000 |  |
| Discount factor |  |  |  |  |  |
| Discounted benefits |  |  |  |  |  |
| Discounted benefits - costs |  |  |  |  |  |
| Cumulative benefits - costs |  |  |  |  |  |
| ROI |  |  |  |  |  |

Part B - Business Case Development

Scenario

Either review the case study brief for Assignment 1 available in the week 3 module on Canvas and base the Case Study development below on that, or review the Northwest Airlines Case Study Scenario here:

https://kathyschwalbe.files.wordpress.com/2016/06/resnet-case-study.pdf

- From either scenario above develop a high-level business case for this project (no more than 1,200 words). 
Task: Write a high-level business case for the airline’s new IT system or the Assignment 1 brief.
Include the following sections:

  - An introduction outlining the background, current state and desired future state

  - Business objectives

  - Current problem and opportunity statements

  - Critical assumptions and constraints

  - Analysis of IT technical options

  - Recommendations

  - Potential risks

  - High-level project requirements

  - Budget estimate and financial analysis

  - Schedule estimate

See pages 96-100 in the Chapter 3 readings for guidance on the above.